CSSE333: Status Report

Team Number: 6

Week: 5

**Planned User Scenario:**

Create the database, grant team members access to the database, and create tables.

|  |  |  |
| --- | --- | --- |
| **Team Member** | **Task** | **Hours** |
| Ariadna Duvall | Worked with the group to create the database, create the tables, and define constraints on the columns of the tables. Team Meeting 1/11/2023 3-5 pm. | 2 |
| Kaylee Lane | Worked with the group to create the database, create the tables, and define constraints on the columns. Team Meeting 1/11/2023 3-5 pm. | 2 |
| Keegan Vorhees | Worked with the group to create the database, create the tables, and define constraints on the columns. Team Meeting 1/11/2023 3-5 pm. | 2 |

**Signatures:**

<Ariadna Duvall >: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

<Kaylee Lane>: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

<Keegan Vorhees>: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Week’s Planned User Scenario:**

1. We will complete the security and data integrity analysis.

We will create an outline of the security and data analysis as a group and then divide the sections among our members as follows:

Keegan will be responsible for the privacy analysis and referential integrity analysis.

Kaylee will be responsible for the security analysis and business rule integrity analysis.

Ari will be responsible for the entity integrity analysis.

1. Request our SQL Server Application Account: Kaylee
2. Populate the data: Ari
3. Start creating stored procedures:
   1. Add player : Ari
   2. Add stat : Kaylee
   3. Add team : Keegan
   4. Add coach: Keegan